Mutual Action Plan

Sample plan. Company names, people and dates are fictional. Replace them with your own.

| Buyer | Harbor and Pine Logistics |
| --- | --- |
| Seller | Brightpath Analytics, Inc. |
| Target decision date | [Enter date] |
| Target go-live date | [Enter date] |

Milestones

| Milestone | Buyer owner | Seller owner | Due | Status |
| --- | --- | --- | --- | --- |
| Confirm success criteria and decision process | Dana Whitfield | Alex Kim | Week 1 | Done |
| Technical review with IT | Lee Park | Jordan Reyes | Week 2 | In progress |
| Security questionnaire returned | Lee Park | Jordan Reyes | Week 2 | Not started |
| Pricing walkthrough on a live call with finance | Dana Whitfield | Alex Kim | Week 3 | Not started |
| Legal review of terms | Robin Shah | Alex Kim | Week 4 | Not started |
| Final approval and signature | Dana Whitfield | Alex Kim | Week 5 | Not started |
| Kickoff and onboarding | Dana Whitfield | Taylor Brooks | Week 6 | Not started |

Decision criteria

- Reporting replaces the three spreadsheets used today.

- Rollout to 15 users is complete inside 30 days of signature.

- Total cost for year one stays within the approved budget.

Status values: Not started, In progress, Done, Blocked